SPX COMMAND CENTER

Tradier Broker Integration UX

Autonomous Execution Specification

v1.0  |  2026-02-23

| Field | Value |
| --- | --- |
| Owner | Claude (Autonomous) |
| Route | /members/spx-command-center |
| Surface | SPX Settings Sheet > Broker Tab |
| Execution Mode | Spec-First Autonomous Delivery |
| Priority | P0 - Critical Path |
| Est. Phases | 5 phases, 14 slices |
| Design Ref | tradier-ux-audit-mockup.html |

# 1. Objective

Deliver a complete, user-facing Tradier broker integration UX inside the SPX Command Center Settings Sheet. The integration must provide self-service broker connection, a three-way execution mode toggle (Off / Manual / Auto), real-time position monitoring with reconciliation, and full settings control with safety guardrails.

Key requirements:

- Add a "Broker" tab as a sibling to the existing "Optimizer" tab in spx-settings-sheet.tsx.

- Implement a three-way execution mode toggle: Off (connected, no execution), Manual (user confirms each trade via modal), Auto (engine routes on setup triggers).

- Surface broker connection status, portfolio sync stats, and sandbox/live environment indicator.

- Build a position monitor with broker-to-ledger reconciliation and 0DTE flatten countdown.

- Create a Manual Mode confirmation modal that surfaces on every order with one-tap Execute or Skip.

- Implement a kill switch that cancels all open orders and flips execution mode to Off.

- Follow the Emerald Standard brand guidelines: Onyx #0A0A0B, Emerald Elite #10B981, Champagne #F3E5AB.

- Ensure 44px touch targets and mobile-first responsive layout with glass-card-heavy containers.

# 2. Scope and Constraints

## 2.1 In Scope

- New "Broker" tab in SPX Settings Sheet (spx-settings-sheet.tsx)

- Three-way execution mode toggle component (Off / Manual / Auto)

- Broker connection status card with token expiry, sync timing, and environment indicator

- Portfolio sync stats display (equity, DTBP, realized P&L)

- Execution mode behavior descriptions (what each mode does)

- Settings controls: risk %, DTBP utilization, entry limit offset, T1 scale %, flatten window

- Safety toggles: 0DTE auto-flatten, confirm-before-send, sell_to_open guard display

- Position monitor table with broker-to-ledger reconciliation Match/Drift badges

- Session fill quality stats (broker share %, avg slippage, proxy share)

- Manual mode confirmation modal (contract details, sizing, limit price, Execute/Skip CTAs)

- Kill switch button (cancels all open orders, flips to Off mode)

- SPX header broker status chip (connection state + sandbox/live indicator)

- React hook: useTradierBroker() for fetching status, toggling mode, testing balance

- Next.js API route: PATCH /api/broker/tradier/mode for execution mode updates

- Next.js API route: POST /api/broker/tradier/kill for kill switch

## 2.2 Out of Scope

- Tradier OAuth 2.0 authorization code flow (current design uses direct credential storage; OAuth is a future enhancement requiring Tradier partner approval for refresh tokens)

- New Supabase migrations (broker_credentials, portfolio_snapshots, and spx_setup_execution_fills tables already exist)

- Backend execution engine changes (fully implemented in executionEngine.ts, orderRouter.ts)

- Backend position reconciliation changes (brokerLedgerReconciliation.ts already operational)

- Backend portfolio sync changes (portfolioSync.ts already operational)

- Backend late-day flatten changes (tradierFlatten.ts already operational)

- Multi-broker support (Tradier-only for this spec)

## 2.3 Non-Negotiable Constraints

- All UI must follow the Emerald Standard brand guidelines (BRAND_GUIDELINES.md).

- No #D4AF37 gold hex anywhere. Champagne #F3E5AB only.

- Dark mode only. Onyx #0A0A0B background, never pure black or white.

- glass-card-heavy for all card containers.

- Playfair Display for headings, Inter for body, JetBrains Mono (or Geist Mono) for data/prices.

- 44px minimum touch targets for all interactive elements.

- Lucide React icons, stroke width 1.5.

- Mobile-first responsive: stacked layout below md breakpoint.

- The Broker tab must be a peer of Optimizer within the existing settings sheet architecture.

- Manual mode must require explicit user confirmation for every order.

# 3. Baseline Findings (Validated 2026-02-23)

Comprehensive audit of the current Tradier integration reveals a robust backend with zero user-facing UI:

| Metric | Current State | Severity |
| --- | --- | --- |
| Backend Services | 7 (client, orderRouter, executionEngine, credentials, occFormatter, tradierFlatten, executionReconciliation) | Solid |
| Frontend Surfaces | 1 (optimizer scorecard data quality row only) | P0 Critical |
| Environment Vars | 25+ (all admin-only, no user controls) | P1 High |
| User Self-Service | 0 (no connect, no toggle, no monitor) | P0 Critical |
| Execution Mode Control | 0 (auto-execute is metadata-only, no UI toggle) | P0 Critical |
| Position Visibility | 0 (no broker position view, no recon display) | P1 High |
| Sandbox/Live Indicator | 0 (backend supports it, no visual indicator) | P1 High |
| Kill Switch | 0 (is_active toggle exists in DB but no UI surface) | P1 High |

## 3.1 Existing API Endpoints (Ready to Consume)

- GET /broker/tradier/status - Returns credential config, portfolio snapshot, runtime status

- POST /broker/tradier/credentials - Upserts encrypted credentials with metadata

- POST /broker/tradier/test-balance - Tests connection by fetching account balances

## 3.2 Database Schema (Ready)

- broker_credentials - user_id PK, broker_name, account_id, access_token_ciphertext (AES-256-GCM), is_active, metadata JSONB

- portfolio_snapshots - total_equity, day_trade_buying_power, realized_pnl_daily

- spx_setup_execution_fills - side, phase, source, fill_price, slippage_points, slippage_bps

## 3.3 Metadata Fields (JSONB in broker_credentials)

- tradier_sandbox (boolean) - sandbox vs live environment

- spx_auto_execute (boolean) - auto-execute entry orders on setup triggers

- credential_source (string) - source of credential entry

# 4. Target Experience Design

## 4.1 Navigation Architecture

The Broker tab lives inside the existing SPX Settings Sheet modal, accessed via the Settings gear icon in the SPX Command Center header:

/members/spx-command-center  >  Settings (gear icon)  >  Broker Tab

The settings sheet uses a tab bar with two peers:

- Optimizer - existing tab (nightly automation, scope, scorecard, audit history)

- Broker - new tab (connection, execution mode, settings, positions)

## 4.2 Broker Tab Layout (Desktop)

Two-column grid layout matching the existing Optimizer tab pattern:

Left Column (320px sidebar):

- Connection Status Card - broker state, account masked, sync timing, token expiry, environment

- Portfolio Sync Toggles - sync enabled, PDT buying power alert

- Environment Switch - sandbox vs live (requires confirmation modal for live)

Right Column (fluid main):

- Execution Mode Toggle - three-way Off/Manual/Auto switcher (primary interaction)

- Sizing Parameters - risk %, DTBP utilization, entry limit offset, T1 scale %

- Safety Controls - 0DTE auto-flatten, confirm-before-send, flatten window, sell_to_open guard

- Position Monitor - broker positions table with Match/Drift reconciliation

- Fill Quality Stats - broker share %, avg slippage, proxy share

## 4.3 Execution Mode Toggle (Primary UX)

The three-way toggle is the centerpiece interaction. Each mode has a distinct visual treatment:

| Mode | Visual | Behavior | Backend Field |
| --- | --- | --- | --- |
| Off | Muted gray, no indicator | Connected for sync only, no orders routed, signals display-only | is_active=true, spx_auto_execute=false, custom: exec_mode=off |
| Manual | Champagne (#F3E5AB) indicator | Confirmation modal on every order: contract, sizing, limit price, Execute/Skip | is_active=true, spx_auto_execute=false, custom: exec_mode=manual |
| Auto | Emerald (#10B981) indicator | Engine routes automatically: Entry > T1 Scale (65%) > Runner Stop > Terminal Exit | is_active=true, spx_auto_execute=true |

## 4.4 Manual Mode Confirmation Modal

When execution mode is Manual and a setup triggers, a modal appears with:

- Contract symbol (OCC format, e.g., SPXW260223C06050000)

- Direction (Bull/Bear) and setup strategy name

- Risk sizing: risk %, max risk $, contracts by risk, contracts by DTBP

- Resolved quantity (min of risk-based and DTBP-based)

- Limit price (ask + entry offset)

- Two CTAs: Execute (emerald, 44px) and Skip (ghost, 44px)

- Auto-dismiss after 60 seconds with Skip default

## 4.5 Kill Switch

Destructive action button (red/danger styling) that:

- Cancels all open Tradier orders for the user

- Flips execution mode to Off

- Sets is_active = false on broker_credentials

- Publishes a coach message confirming the kill

- Requires confirmation modal before execution

## 4.6 SPX Header Broker Chip

A new status chip in the SPX header bar (alongside Health and Feed chips) showing:

- Connection state: Connected (emerald pulse) / Disconnected (muted)

- Environment: Sandbox (champagne badge) / Live (emerald badge)

- Execution mode: Off / Manual / Auto (icon indicator)

## 4.7 Mobile Layout

Below md breakpoint, the Broker tab stacks vertically:

- Execution mode toggle (full width, stacked vertically)

- Connection status card

- Portfolio stats (horizontal scroll on small screens)

- Position monitor (card list, not table)

- Settings and safety toggles

# 5. Target Technical Architecture

## 5.1 New Components

| Component | Location | Purpose |
| --- | --- | --- |
| BrokerTab | components/spx-command-center/broker-tab.tsx | Root component for the Broker settings tab |
| BrokerConnectionCard | components/spx-command-center/broker-connection-card.tsx | Connection status, token expiry, sync timing |
| ExecutionModeToggle | components/spx-command-center/execution-mode-toggle.tsx | Three-way Off/Manual/Auto switcher |
| BrokerPositionMonitor | components/spx-command-center/broker-position-monitor.tsx | Position table with recon badges |
| BrokerFillQuality | components/spx-command-center/broker-fill-quality.tsx | Fill stats: broker share, slippage, proxy |
| BrokerSafetyControls | components/spx-command-center/broker-safety-controls.tsx | Toggles for flatten, confirm, env switch |
| ManualExecutionModal | components/spx-command-center/manual-execution-modal.tsx | Confirmation modal for Manual mode orders |
| KillSwitchButton | components/spx-command-center/kill-switch-button.tsx | Destructive action with confirmation |
| BrokerHeaderChip | components/spx-command-center/broker-header-chip.tsx | Status chip for SPX header bar |

## 5.2 New Hook

useTradierBroker() - Central hook for all broker UI state

Returns:

- status: BrokerStatus (from GET /broker/tradier/status)

- executionMode: "off" | "manual" | "auto"

- isConnected: boolean

- isSandbox: boolean

- portfolio: { equity, dtbp, realizedPnl }

- positions: BrokerPosition[]

- fillQuality: FillQualityStats

- setExecutionMode(mode): mutation

- testBalance(): mutation

- killAll(): mutation

- isLoading, error: standard query states

Implementation: React Query with 15-second polling for status, 30-second for positions.

## 5.3 New API Routes

| Method | Route | Purpose | Auth |
| --- | --- | --- | --- |
| PATCH | /api/broker/tradier/mode | Update execution mode (off/manual/auto) | requireTier("pro") |
| POST | /api/broker/tradier/kill | Kill switch: cancel orders + deactivate | requireTier("pro") |
| GET | /api/broker/tradier/positions | Fetch broker positions with recon status | requireTier("pro") |

## 5.4 Modified Files

| File | Change |
| --- | --- |
| components/spx-command-center/spx-settings-sheet.tsx | Add "Broker" tab to tab bar, render BrokerTab when selected |
| components/spx-command-center/spx-header.tsx | Add BrokerHeaderChip next to existing Health/Feed chips |
| contexts/SPXCommandCenterContext.tsx | Add brokerStatus to context (optional: can be standalone hook) |
| app/globals.css | Verify glass-card-heavy and emerald/champagne vars (likely no changes needed) |

## 5.5 State Machine: Execution Mode

Transitions and side effects:

| From | To | API Call | Side Effect |
| --- | --- | --- | --- |
| Off | Manual | PATCH /mode {mode:"manual"} | Sets spx_auto_execute=false, exec_mode=manual in metadata |
| Off | Auto | PATCH /mode {mode:"auto"} | Sets spx_auto_execute=true; requires confirmation modal |
| Manual | Off | PATCH /mode {mode:"off"} | Sets exec_mode=off; cancels pending confirmation modals |
| Manual | Auto | PATCH /mode {mode:"auto"} | Sets spx_auto_execute=true; requires confirmation modal |
| Auto | Off | PATCH /mode {mode:"off"} | Sets spx_auto_execute=false; does NOT cancel running orders |
| Auto | Manual | PATCH /mode {mode:"manual"} | Sets spx_auto_execute=false, exec_mode=manual |
| Any | Kill | POST /kill | Cancels all orders, sets is_active=false, mode=off |

# 6. Implementation Plan (Phase/Slice)

## Phase 0: Foundation (2 slices)

Goal: Create the Broker tab shell and hook infrastructure.

### Slice P0-S1: Broker Tab Shell

- Add "Broker" tab to spx-settings-sheet.tsx tab bar

- Create broker-tab.tsx with two-column grid layout matching Optimizer pattern

- Empty state: "Connect your broker to get started" placeholder

- Files: spx-settings-sheet.tsx, broker-tab.tsx

- Gate: pnpm exec tsc --noEmit, pnpm exec eslint components/spx-command-center/

### Slice P0-S2: useTradierBroker Hook

- Create hooks/useTradierBroker.ts

- Fetch GET /broker/tradier/status with React Query (15s poll)

- Derive executionMode, isConnected, isSandbox, portfolio stats

- Export typed interface for all consumers

- Files: hooks/useTradierBroker.ts

- Gate: pnpm exec tsc --noEmit, unit test for hook state derivation

## Phase 1: Connection and Status (3 slices)

Goal: Surface broker connection state and portfolio data.

### Slice P1-S1: BrokerConnectionCard

- Glass-card-heavy container showing: connection state, account masked, sandbox/live badge, token expiry countdown, last sync time

- Disconnect button (ghost style)

- Environment labels: sandbox.tradier.com vs api.tradier.com

- AES-256-GCM encryption indicator pill

- Files: broker-connection-card.tsx

### Slice P1-S2: Portfolio Stats Display

- Three stat boxes: Total Equity, Day Trade Buying Power, Realized P&L (daily)

- JetBrains Mono for values, emerald for positive, rose for negative

- Sync status pill with "Xm ago" timing

- Files: broker-tab.tsx (inline stats section)

### Slice P1-S3: BrokerHeaderChip

- Add to spx-header.tsx next to Health/Feed chips

- Shows: connection dot (emerald pulse if connected), "Sandbox" or "Live" label, mode indicator

- Clicking opens settings sheet to Broker tab

- Files: broker-header-chip.tsx, spx-header.tsx

## Phase 2: Execution Mode (3 slices)

Goal: Implement the three-way toggle and Manual mode confirmation modal.

### Slice P2-S1: ExecutionModeToggle

- Three-segment switcher: Off (gray), Manual (champagne), Auto (emerald)

- Visual indicators: 8px colored dot per mode

- Mode behavior descriptions below toggle

- Calls PATCH /api/broker/tradier/mode on change

- Auto mode requires confirmation modal before activating

- Files: execution-mode-toggle.tsx

- API: app/api/broker/tradier/mode/route.ts

- Gate: Toggle renders all 3 states, mode persists via API, tsc clean

### Slice P2-S2: ManualExecutionModal

- Modal surfaces when execution mode is Manual and a setup triggers

- Displays: OCC symbol, direction, strategy, risk sizing breakdown, resolved quantity, limit price

- Two CTAs: Execute (emerald, 44px min-height) and Skip (ghost, 44px)

- Auto-dismiss after 60s with Skip as default

- Listens to SPXBrokerFillEventDetail custom events

- Files: manual-execution-modal.tsx

- Gate: Modal renders with mock data, Execute/Skip dispatch correct actions, tsc clean

### Slice P2-S3: KillSwitchButton

- Danger-styled button (rose background, desaturated)

- Requires confirmation modal: "Cancel all open orders and disable execution?"

- Calls POST /api/broker/tradier/kill

- On success: flips mode to Off, shows toast confirmation

- Files: kill-switch-button.tsx

- API: app/api/broker/tradier/kill/route.ts

## Phase 3: Position Monitor (3 slices)

Goal: Surface broker positions, reconciliation, and fill quality.

### Slice P3-S1: BrokerPositionMonitor

- Table columns: Contract (OCC), Qty, Entry Price, Mark Price, Unrealized P&L, Recon Status

- Recon badges: Match (emerald pill), Drift (amber pill)

- 0DTE flatten countdown pill in header

- Desktop: grid table. Mobile: card list (no horizontal scroll per brand rules)

- Files: broker-position-monitor.tsx

- API: app/api/broker/tradier/positions/route.ts

### Slice P3-S2: BrokerFillQuality

- Four stat boxes: Total Fills, Broker Tradier Share %, Avg Entry Slippage (pts/bps), Proxy Share %

- Data from summarizeExecutionFillSourceComposition()

- JetBrains Mono for values, contextual colors (emerald for high broker share, amber for high proxy)

- Files: broker-fill-quality.tsx

### Slice P3-S3: Position API Route

- GET /api/broker/tradier/positions - fetches TradierClient.getPositions() with recon status

- Joins against ai_coach_positions for Match/Drift determination

- Returns: position list + recon summary + flatten countdown minutes

- Files: app/api/broker/tradier/positions/route.ts

## Phase 4: Settings and Safety (2 slices)

Goal: Settings controls, safety toggles, and integration polish.

### Slice P4-S1: BrokerSafetyControls

- Toggle rows: Sync Enabled, PDT Buying Power Alert, 0DTE Auto-Flatten, Confirm Before Send

- Read-only displays: Flatten Window (5 min), sell_to_open Guard (Enforced), buildTradierMarketExitOrder (Terminal exits)

- Environment switch: sandbox to live (with confirmation modal)

- Sizing parameter display: Risk %, DTBP Utilization, Entry Limit Offset, T1 Scale %

- Files: broker-safety-controls.tsx

### Slice P4-S2: Integration Polish

- Wire all components into broker-tab.tsx with proper loading/error states

- Pulsing Logo skeleton pattern for initial load (per brand guidelines)

- Error boundaries with graceful fallback

- Responsive breakpoint testing (mobile stacking, 44px targets)

- Verify no #D4AF37 gold hex anywhere in new code

- Files: All new components

- Gate: Full build clean, tsc --noEmit, eslint, visual review

# 7. Quality Matrix

## 7.1 Unit Tests

- useTradierBroker hook: status derivation, mode mapping, polling interval

- ExecutionModeToggle: renders all 3 states, fires correct mode on click

- ManualExecutionModal: renders sizing data, auto-dismiss timer, Execute/Skip actions

- KillSwitchButton: confirmation modal, API call, mode reset

- BrokerPositionMonitor: renders positions, Match/Drift badge logic

## 7.2 Integration Tests

- PATCH /api/broker/tradier/mode: validates mode enum, updates metadata, returns new state

- POST /api/broker/tradier/kill: cancels orders, deactivates credentials, returns confirmation

- GET /api/broker/tradier/positions: returns positions with recon status

## 7.3 E2E Critical Flows

- Settings sheet opens to Broker tab when navigated

- Execution mode toggle persists across page refresh

- Manual mode shows confirmation modal on mock setup trigger

- Kill switch cancels and resets to Off mode

- Header chip reflects current broker state

## 7.4 Visual/Brand Checks

- No #D4AF37 gold hex in any new file

- All cards use glass-card-heavy pattern

- All interactive elements meet 44px minimum touch target

- Mobile layout stacks correctly below md breakpoint

- Playfair Display headings, Inter body, JetBrains Mono data

# 8. Validation Gates

## 8.1 Per-Slice Gates

- pnpm exec eslint <touched files> - zero errors

- pnpm exec tsc --noEmit - zero type errors

- pnpm vitest run <targeted tests> - all pass

## 8.2 Release Gates

- pnpm exec eslint . - full project clean

- pnpm exec tsc --noEmit - full project clean

- pnpm run build - production build succeeds

- pnpm vitest run - all tests pass

## 8.3 Runtime Requirement

All release evidence must be validated under Node >= 22 (project standard).

# 9. Acceptance Criteria (Production Ready)

- "Broker" tab renders in SPX Settings Sheet as a sibling to "Optimizer" tab.

- Three-way execution mode toggle (Off/Manual/Auto) persists selection via API.

- Manual mode surfaces confirmation modal with sizing data on setup trigger.

- Auto mode activates only after explicit user confirmation.

- Kill switch cancels all open orders and resets to Off mode.

- Connection status card shows: state, account masked, sandbox/live, token expiry, sync timing.

- Portfolio stats display equity, DTBP, and realized P&L with 15s polling.

- Position monitor shows broker positions with Match/Drift reconciliation badges.

- Fill quality stats show broker share %, avg slippage, proxy share.

- SPX header chip shows connection state, environment, and execution mode.

- All UI follows Emerald Standard: onyx bg, emerald primary, champagne accents, glass-card-heavy.

- Mobile layout stacks correctly, 44px touch targets, card list for positions.

- Full build, lint, and type check pass under Node >= 22.

- No #D4AF37 gold hex in any new or modified file.

# 10. Rollback Strategy

- The Broker tab is additive-only. Removing it requires deleting the tab entry in spx-settings-sheet.tsx and the BrokerHeaderChip import in spx-header.tsx.

- Backend API routes are new additions. Removing them has no impact on existing functionality.

- No database migrations in this spec. All tables and schemas are pre-existing.

- The execution engine continues to function independently of the UI. If the UI is rolled back, auto-execute behavior reverts to its pre-UI state (metadata-driven).

- Feature flag approach: the Broker tab can be gated behind a feature flag (e.g., BROKER_UI_ENABLED) for staged rollout.

# 11. Canonical File Manifest

## 11.1 New Files

| File | Type | Phase |
| --- | --- | --- |
| components/spx-command-center/broker-tab.tsx | Component | P0-S1 |
| hooks/useTradierBroker.ts | Hook | P0-S2 |
| components/spx-command-center/broker-connection-card.tsx | Component | P1-S1 |
| components/spx-command-center/broker-header-chip.tsx | Component | P1-S3 |
| components/spx-command-center/execution-mode-toggle.tsx | Component | P2-S1 |
| app/api/broker/tradier/mode/route.ts | API Route | P2-S1 |
| components/spx-command-center/manual-execution-modal.tsx | Component | P2-S2 |
| components/spx-command-center/kill-switch-button.tsx | Component | P2-S3 |
| app/api/broker/tradier/kill/route.ts | API Route | P2-S3 |
| components/spx-command-center/broker-position-monitor.tsx | Component | P3-S1 |
| app/api/broker/tradier/positions/route.ts | API Route | P3-S3 |
| components/spx-command-center/broker-fill-quality.tsx | Component | P3-S2 |
| components/spx-command-center/broker-safety-controls.tsx | Component | P4-S1 |

## 11.2 Modified Files

| File | Change | Phase |
| --- | --- | --- |
| components/spx-command-center/spx-settings-sheet.tsx | Add Broker tab to tab bar, render BrokerTab | P0-S1 |
| components/spx-command-center/spx-header.tsx | Add BrokerHeaderChip import and render | P1-S3 |

## 11.3 Backend Reference Files (Read-Only for This Spec)

| File | Purpose |
| --- | --- |
| backend/src/services/broker/tradier/client.ts | TradierClient: balances, positions, placeOrder, cancelOrder |
| backend/src/services/broker/tradier/executionEngine.ts | Auto-execution lifecycle: entry > T1 > exit |
| backend/src/services/broker/tradier/orderRouter.ts | Order builders: entry, scale, market exit, runner stop |
| backend/src/services/broker/tradier/credentials.ts | AES-256-GCM encryption/decryption, runtime enablement |
| backend/src/services/broker/tradier/occFormatter.ts | OCC symbol formatting, SPX > SPXW normalization |
| backend/src/services/positions/tradierFlatten.ts | 0DTE late-day auto-flatten service |
| backend/src/services/spx/executionReconciliation.ts | Fill recording, slippage calc, source composition |
| backend/src/routes/spx.ts | Express routes: /broker/tradier/status, credentials, test-balance |

# 12. Execution Checklist

- Phase 0: Broker tab shell added to settings sheet

- Phase 0: useTradierBroker hook created and typed

- Phase 1: Connection card renders broker status

- Phase 1: Portfolio stats display equity/DTBP/P&L

- Phase 1: Header chip shows connection and mode

- Phase 2: Three-way execution mode toggle functional

- Phase 2: Manual mode confirmation modal surfaces

- Phase 2: Kill switch cancels and resets

- Phase 3: Position monitor renders with recon badges

- Phase 3: Fill quality stats display

- Phase 3: Positions API route returns recon data

- Phase 4: Safety controls and toggles wired

- Phase 4: Integration polish, loading states, mobile layout

- Release: eslint . clean

- Release: tsc --noEmit clean

- Release: pnpm run build succeeds

- Release: vitest run passes

- Release: No #D4AF37 gold in any file

- Release: All 44px touch targets verified

- Release: Mobile stacking confirmed

# 13. Appendix: Environment Variables Reference

All environment variables relevant to the Tradier broker integration. These are backend-only; the frontend consumes them via API responses.

| Variable | Default | Purpose |
| --- | --- | --- |
| TRADIER_EXECUTION_ENABLED | false | Master execution feature flag |
| TRADIER_EXECUTION_PRODUCTION_ENABLED | - | Production gate (required for live) |
| TRADIER_EXECUTION_SANDBOX | true | Default to sandbox mode |
| TRADIER_EXECUTION_RISK_PCT | 0.02 | Risk per trade as % of equity |
| TRADIER_EXECUTION_DTBP_UTILIZATION | 0.90 | DTBP utilization cap |
| TRADIER_EXECUTION_ENTRY_LIMIT_OFFSET | 0.2 | Ask + offset for limit price |
| TRADIER_EXECUTION_T1_SCALE_PCT | 0.65 | T1 scale percentage |
| TRADIER_EXECUTION_ALLOWED_USER_IDS | - | CSV allow-list for execution |
| TRADIER_PORTFOLIO_SYNC_ENABLED | false | Portfolio sync feature flag |
| TRADIER_FORCE_FLATTEN_ENABLED | false | 0DTE late-day flatten flag |
| TRADIER_FORCE_FLATTEN_MINUTES_BEFORE_CLOSE | 5 | Minutes before close to flatten |
| TRADIER_PDT_DTBP_ALERT_THRESHOLD | 25000 | PDT alert threshold ($) |
| TRADIER_CREDENTIAL_ENVELOPE_KEY_B64 | - | 32-byte AES-256-GCM key (base64) |

--- END OF SPEC ---